**Project Planning Phase**

**MILESTONE AND ACTIVITY LIST**

|  |  |
| --- | --- |
| Date | 29 October 2022 |
| Team ID | PNT2022TMID14574 |
| Project Name | AI Based Discourse for Banking Industry |
| Maximum Marks | 8 Marks |

**Project Milestone and Tasks/Activities:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestone** | **Task** | **Starting Date** | **Ending Date** | **Project**  **Completion**  **Status** | **Team Members** |
| **Create IBM Service** | Creation of Banking Chatbot or Assistant using IBM Watson Assistant | 24 Oct 2022 | 25 Oct 2022 | 9% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
|  | Understanding  Customer’s Banking Related Queries  and skills | 25 Oct 2022 | 29 Oct 2022 | 15% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
| **Create**  **Skills and Assistant for Chatbot** | Training the  Chatbot with Banking related dataset | 31 Oct 2022 | 01 Nov 2022 | 24% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
|  | Building action and Adding responses  to  Account Creation | 01 Nov 2022 | 02 Nov 2022 | 29% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
|  | Building action and Adding responses  to  Banking related queries | 02 Nov 2022 | 03 Nov 2022 | 34% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
|  | Building action and Adding responses to Net Banking | 03 Nov 2022 | 04 Nov 2022 | 39% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
|  | Building action and Adding responses to Loan Queries | 04 Nov 2022 | 05 Nov 2022 | 44% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
| **Testing**  **Assistant & Integrate with Flask webpage** | Testing the chatbot performance with the trained banking  functionalities or conversations | 07 Nov 2022 | 09 Nov 2022 | 60% | N.Haneesh Baba,D.Sai Deepak |
|  | Integration of Flask webpage with the chatbot assistant to provide a framework | 09 Nov 2022 | 12 Nov 2022 | 83% | D.Rajasimha Reddy,B.Sai Brahma Reddy,G.Chanukya |
| **Deployment Of Chatbot** | Final Deployment of AI based chatbot for | 14 Nov 2022 | 19 Nov 2022 | 100% |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | banking Industry or Running the  Chatbot service in fully efficient and effective condition |  |  |  | Abhishek B,  Adithya R,  Prathyush Krishnen  J, Ramkumar K |